2006 -2007 PLAN FOR THE OFFICE OF INTEGRATED INFORMATION TECHNOLOGY SERVICES

Submitted

July, 2006

Stephen P. Neun

Kathy Randall

Scott Humphrey

Jeffrey Wetherill

PLANNING PROCESS

Late in May at a weekly cabinet meeting, the topic of developing a strategic plan was discussed at length.  After two braining storming sessions, the Cabinet decided to pattern this year’s plan after an article that appeared in the November, 2006 issue of EDUCAUSE entitled Current IT Issues Survey Report, 2006.  The article reports the findings of a survey of campus information technology leaders concerning the most critical IT challenges and the top ten critical issues as defined by the survey. These are provided in Table 1 of this report. A copy of the article is attached to this report and can be accessed on web at http://www.educause.edu/apps/eq/eqm06/eqm0622.asp. While our list of goals do not mirror the top ten list of critical issues, the two lists are very close, suggesting that we are addressing the issues deemed important by our peers.

MAJOR GOALS

Improve security and identity management

Institutions face a tenuous balance between the need to expand information access and the requirements to protect information assets from unauthorized or inappropriate use. Utica College is no exception and a number of security issues need to be addressed (i.e. security awareness training, password protection, and improve threat defense). To facilitate the process, James Farr, the Coordinator of the Computer Incident Response Team, will constitute a College-wide Computer Security Committee. ACTION ITEM ONE. Once constituted, this committee will develop a set of computer security policies and procedures that will be implemented and enforced by the IITS staff. ACTION ITEM TWO.

Infrastructure Planning

Managing IT infrastructure in today’s higher education environment requires a careful balancing of cost, manageability, flexibility, stability, security, and performance. Utica College has grown significantly over the last decade in terms of students, faculty and infrastructure. Technology is now vital to the mission of the College and it is imperative that we take seriously, the issue of planning for the future (i.e. new buildings, expanded wireless access, and equipment replacement plan). An Infrastructure Planning Committee will be convened that will be chaired by Scott Humphrey. The purpose of the committee will be to develop a report that addresses the future IT infrastructure needs of the College. The committee will also serve as a resource to the rest of the College for questions regarding the technology implications of change or growth, such as the addition of a new building or major.  ACTION ITEM THREE.

Disaster Recovery and Business Continuity

The cornerstones to any complete IT disaster recovery and business continuity plan are technology, people, and communication. Kathy Randall currently serves on the College-wide Crisis Management Team and has been asked by the Team to provide input on a number of IT related issues (i.e. power issues, remote access, and off-site data storage). To support her efforts, a Disaster Recovery/Business Continuity Committee will be formed.  ACTION ITEM FOUR.

Enhance AIS Planning

ERP implementation has remained the top issue in taking the most human and/or financial resources for the past six years. Projects of this scope might take three years or more and demand large and sustainable investment and commitment by the institutional and IT leadership, both throughout and after implementation. An AIS Committee, chaired by Scott Humphrey, will be formed to help guide the Banner implementation project and serve as a resource to the college-wide Banner Committee that meets regularly throughout the semester. ACTION ITEM FIVE

Web Services

The IITS web pages are in critical need of revision. A Web Services Committee will be formed and chaired by Candice Ossowski, to systematically update all department web pages. In addition, the committee will address the integration of applications and additional services with the Banner base. ACTION ITEM SIX.

Expanding Efforts in E-Learning and Training

This year’s survey results indicate the overall importance of faculty development, support and training to institutional strategic success. The issue of faculty support and training has become particularly important over the last two years at Utica College with the introduction of WebCT as the College’s web-based course management system and the offering of a suite of on-line programs through the Deltak initiative. Of immediate importance is the development and implementation of a comprehensive plan for faculty training and development to facilitate a smooth transition to WebCT6. ACTION ITEM SEVEN. Over the long run, a plan needs to be developed that makes new teaching technologies more available and usable by the faculty, as well as a campus-wide training plan for personal and professional development. An E-learning and Training Committee, chaired by Jeffrey Wetherill, will be formed to assist in the planning process. ACTION ITEM EIGHT.

A plan will also be developed that examines the options available for expanding the Help Desk. ACTION ITEM NINE

Review of Policies and Procedures

Governance, organization, and leadership in IT play a critical role in successfully managing the other nine current issues. Without strong leadership and a visible role in the institution, IT may watch from the sidelines until there is a reason for involvement. A systematic review of the Office’s policies and procedures needs to take place. To facilitate the process, a Policies and Procedures Review Committee will be established and chaired by Mike Clapsadl. The purpose of the committee will be to develop a review procedure, begin a systematic review of all policies and procedures, and serve as a liaison to other campus committees on matters of policy and governance. ACTION ITEM TEN.

Implement a Comprehensive Development Plan for IITS Staff

A comprehensive plan for IITS staff training will be developed that emphasizes the importance of staying current with IT issues and technologies, which broadens the intellectual capital of the entire office.  ACTION ITEM ELEVEN.

Enhancing Long-Range Planning

Strategic planning is one of IT’s core responsibilities. Planning informs and builds confidence in IT’s ability to deliver services and programs. A Long Range Planning Committee chaired by Stephen Neun and staffed by the three Directors, will develop the first draft of a strategic plan that looks to the future and forecasts needs based on the overall growth of the College. ACTION ITEM TWELVE.

CONCLUSION

Critical to the success of this strategic plan is the continued engagement of the entire IITS staff. Eight committees, or working groups, will be formed that build upon the already strong teamwork environment that exists in the office. The chair of each committee is expected to convene regular meetings and keep the committee on task. In addition, regular progress reports from each committee will be provided at the bi-weekly staff meetings to enhance communication within the office. Communication and planning are critical to effective management of IITS.

ACTION ITEMS AND TIME LINES

| NUMBER | ACTION ITEM | RESPONSIBILITY | TIME LINE |
| --- | --- | --- | --- |
| ONE | The formation of a Security Committee chaired by James Farr | James Farr | August, 2006 |
| TWO | The development of a set of security policies and procedures for the College. | James Farr | January, 2007 |
| THREE | The development of an infrastructure planning document. | Scott Humphrey | April, 2007 |
| FOUR | The formation of a Disaster Recovery/Business Continuity Committee | Kathy Randall | On-going |
| FIVE | The formation of an AIS committee | Scott Humphrey | On-going |
| SIX | Upgrade and enhance office web pages | Candice Ossowski | May, 2007 |
| SEVEN | Develop and implement a plan for the successful migration to WebCt6 | Jeffrey Wetherill | December, 2006 |
| EIGHT | The development of a plan to make technology more available and useable by the faculty | Jeffrey Wetherill | May, 2007 |
| NINE | Develop a plan to expand the Help Desk | James Farr | August, 2006 |
| TEN | A committee will be developed for the systematic review of all policies and procedures. | Mike Clapsadl | On-going |
| ELEVEN | Submit a plan for staff development | Stephen Neun | August, 2006 |
| TWELVE | Develop a Long-range plan | Stephen Neun | April, 2007 |

TABLE 1

THE TOP TEN CURRENT ISSUES DEFINED BY THE A SURVEY OF INFORMATION TECHNOLOGY LEADERS

________________________________________________________________________

RANK		ISSUE

1.		Security and Identity Management

2.		Funding IT

3.		Administrative/ERP/Information Systems

4.		Disaster Recovery/Business Continuity

5.		Faculty Development, Support, and Training

6.		Infrastructure

7.		Strategic Planning

8. 		Governance, Organization, and Leadership

9.		E-Learning

10.		Web Systems and Services

________________________________________________________________________

Source: Dewey, Barbara I, Peter B. DeBlois and the EDUCAUSE Current Issues Committee. “Current IT Issues Survey Report, 2006.” EDUCAUSE Quarterly,

(November 2, 2006). pp. 12-30.

EXHIBIT

PROPOSED COMMITTEE STRUCTURE

Computer Security Committee

James Farr, chair

John Kaftan

Garry Kosmoski

Jeff Ramsey

Scott Humphrey

Kathy Randall

Infrastructure Planning Committee

Scott Humphrey, chair

Garry Kosmoski

John Kaftan

Scott Getz

Dave Parker

Mark Santa Maria

Joel Scherer

Disaster Recovery/Business Continuity

Kathy Randall, chair

Jeff Ramsey

James Farr

Jeffrey Wetherill

Dominic Aiello

Lisa Bronk

AIS Committee

Scott Humphrey, chair

William Dundon

Lisa Bronk

Joseph Ulinski

Diane Morisey

Stephen Cromer

E-Learning and Training Committee

Jeffrey Wetherill, chair

Diane Morisey

Dave Parker

Mark Santa Maria

Mike Clapsadl

Web Development

Candice Ossowski, chair

Willaim Dundon

Stephen Cromer

Scott Getz

Stephen Neun

Policies and Procedures Review Committee

Mike Clapsadl, chair

Joel Scherer

Dominic Aiello

Candice Ossowski

Joseph Ulinski

Stephen Neun

Long-Term Planning Committee

Stephen Neun, chair

Kathy Randall

Scott Humphrey

Jeffrey Wetherill

# Footnotes

From this point foreword, any sentences in italics are direct quotes from Current IT Issues Survey Report, 2006,

ERP stands for Enterprise Resource Planning system. It is a single enterprise-wide system is used across all functions of the College (Student, Financial Aid, Advancement, HR, Finance) rather than having separate smaller independent systems. Utica College has been involved in implementing an ERP system with Banner for the past three years.